## Slide 1: Test Management
Chapter 5

## Slide 2: Topics
Test organisation
Test planning and estimation
Test progress monitoring and control
Configuration management
Risk and testing
Incident management

## Slide 3: 1. Test Organisation

## Slide 4: What is the Test Team’s Job/Mission?
Test / quality control
  QC in manufacturing: detect non-conformance to requirements such as width, height, number of defective pixels in LCD screen, etc.
  Harder for software: lack of precise, unambiguous and complete requirements
  Provides quality risk management – perform quality risk analysis
  Serve as quality assessment. Quality implies conformance to requirements and the ability to satisfy user, customer and stakeholder needs / expectations.
Quality assurance – Can’t assure quality unless we can control the process from the beginning to the end
Make sure you’re competent staffed and politically supported for your role, with clear defined mission

## Slide 5: Spectrum of Independence
No independent testers, developers test their own code
Independent testers within the development teams
Independent test team or group within the organisation, reporting to project management or executive management
Independent testers from the business organisation or user community
Independent test specialists for specific test targets such as usability testers, security testers or certification testers
Independent testers outsourced or external to the organisation

## Slide 6: Why Independence?
Given complex and / or critical applications, one needs
  Multiple levels of testing – might need to detect defects effectively
  Some or all of the levels done by independent testers
Development testing, while important, is typically is much less effective at finding bugs
If the independent testers want / have the authority to require and define processes and rules in the upstream, early levels of testing, they should have clear direction and political support

## Slide 7: Independence Considerations
  Benefits
    See more, other and different defects
    If in doubt with observed behaviour, it’s a bug
    Verify assumptions of specification and implementation, during reviews
    Credibility – provide credible quality assessment
    Tester career path (learn to be better tester)
  Potential traps
    Isolation from the development team – become quality / process cop
    Seen as bottleneck (when testing is at the end of the development process)
    Programmers lose sense of responsibility for quality – unit testing will get worse

## Slide 8: Role of Test Leads
Devise test strategies, plans
Write or review test policy
Consult on testing for other project activities
Test estimation
Test resource acquisition
Lead specification, preparation implementation and execution of tests
Monitor and control the test execution
Adapt the test plan based on test results (e.g. adjust the risk level)
Ensure configuration management of testware (safely store the test cases and data)
Ensure traceability

## Slide 9: Role of Test Leads (cont.)
Measure test progress, evaluate the quality of the testing and the product
Plan any test automation
Select tools and organise any tester training
Ensure implementation of the test environment
Schedule tests
Write test summary reports

## Slide 10: Role of Testers
Review and contribute to test plans
Analyse, review and assess user requirements, specifications
Create test suites, cases, data and procedures
Set up the test environment
Implement tests on all test levels
Execute and log the tests, evaluate results and document problems found
Monitor testing using the appropriate tools
Automate tests
Measure performance of components and systems
Review each others’ tests

## Slide 11: Refining the Tester Position
The right positions for your team depends on the skill you need. Be sure to balance skills and positions across the test team – skills are complimentary and the whole can be greater than the sum of the parts.
Test engineers (senior level)
  Technical peers of programmers (who chose testing as a specialty)
  Write test cases, organise test suites
  Create, customise and use advanced test tools
  Have unique testing skills

## Slide 12: Refining the Tester Position (cont.)
Test technicians (lower level)
  Skilled and experienced tester / new
  May be an aspiring test engineer
  Run tests
  Reports bugs
  Updates test status
  Assists the test engineers
Other test team members
  System and database administrators
  Release and configuration engineers
  Test tool smiths – to create test tools

## Slide 13: Using Amateur Testers
On many projects, amateur testers (people who do not test for their living) are used as part (or all) of the test team.
Such people typically include project managers, quality managers, programmers, business and domain experts or infrastructure or IT operators.
Such a test team often possesses strong skills in some areas (business domain or technology), but weak skills in others and no skills or substantial experience with testing.
  Example, programmers are often technically strong but weak in business domain knowledge
Test is a special field, with special skills

## Slide 14: Balancing the Skills
Good test teams have right mix of skills based on tasks and activities
  Application/business domain expert
    Understands intended behaviour & business problem
  Skilled tester
    Know quality risks and test techniques
  Technical guru
    Aware of technical issues and limitations – helpful for risk analysis, test design and incident isolation
What is the right mix for
    Internet appliance testing?
    nuclear medicine testing?

## Slide 15: Exercise: Omninet Test Team
Imagine you are the test manager for the Omninet project, in charge of integration and system testing.
Sketch an organizational chart that shows how you would organize the Omninet test team.
Where would the test team fit into the Omninet project team?
Discuss.

## Slide 16: Key concepts
The importance of independent testing
The benefits and drawbacks of independent testing
Different team members to be considered for the organization of a test team
Tasks of typical test leader and tester

## Slide 17: Terms to remember
Tester
Test leader
Test manager

## Slide 18: 2. Test Planning and Estimation

## Slide 19: Developing Test Plans
Why write and update test plan?
  Confront challenges, crystallise thinking, adapt to change
  Communicate plan to testers, peers, managers
Consider multiple test plans when tests have
  Different time periods (e.g. phases and levels)
  Different methodologies and tools (e.g. performance and functionality)
  Different objectives (e.g. system test and beta test)
  Different audiences (e.g. hardware and software test)
You may want a master test plan – avoid gaps or overlaps
Circulate one or two drafts
  Promotes early feedback and discussion
  Prevents wasted time if you’re on the wrong track

## Slide 20: Test Planning Activities
Define test approach, test levels
Integrate, coordinate testing into the life cycle
Decide who, what, when, how of testing
Assign resources for test tasks
Define the test documentation
Set the level of detail for test cases, procedures in order to provide enough information to support reproducible test preparation and execution
Select test monitoring, controlling and reporting metrics, charts and reports (deliverables)

## Slide 21: IEEE 829 Test Plan
A test plan is a subproject plan for the testing part of a project and includes the sections shown in the next slide
You can adapt the IEEE 829 outline for use for each detail (e.g. level or phase) test plan as well as the master test plan
You can create your own template or outline too
Test planning influences (and is influenced by) test policy of the test organisation, the scope of testing, objectives, risks, constraints, criticality, testability and the availability of resources

## Slide 22: IEEE 829 Test Plan Outline
Test plan identifier
Introduction
Test items (i.e. what’s delivered for testing)
Features to be tested
Features not to be tested
Approach (strategies, organisation, extend of testing)
Item pass / fail criteria
Test criteria (e.g. entry, exit suspension and resumption)
Test deliverables (e.g. reports, charts, etc)
Test tasks (or at least key milestones)
Environmental needs
Responsibilities
Staffing and training needs
Schedule
Risks and contingencies (quality [product] and project risks)
Approvals

## Slide 23: Transitions: Entry Criteria
Entry criteria measure whether the system is ready for a particular test phase
  Deliverables (test objects, test items) ready and testable?
  Lab (including test cases, test data, test environment and test tools) ready?
  Teams (developers, testers, etc) ready?
These tend to become increasingly rigorous as the phases proceed. Example, entry criteria for system test tend to be more formal than those for unit test

## Slide 24: Sample Entry Criteria
System test can begin when
  Bug tracking and test tracking systems are in place.
  All components are under formal, automated configuration and release management control.
  The Operations team has configured the System Test server environment, including all target hardware components and subsystems. The Test Team has been provided with appropriate access to these systems.
  The Development Teams have completed all features and bug fixes scheduled for release.
  The Development Teams have unit-tested all features and bug fixes scheduled for release.

## Slide 25: Sample Entry Criteria (cont.)
System test can begin when
  Less than 50 must-fix bugs (per Sales, Marketing and Customer Service) are open against the release.
  The Development Teams provide software to the Test Team 3 business days prior to starting System Test.
  The Test Team completes a 3 day “smoke test” and reports on the results to the System Test Phase Entry meeting.
  The Project Management Team agrees in a System Test Phase Entry Meeting to proceed. The following topics will be resolved in the meeting
    Whether the code and unit-testing are complete.
    Assign a target fix date for any known “must-fix” bugs (no later than 1 week after System Test Phase Entry).
Notes: Smoke test ensures the most important functions work.

## Slide 26: Transitions: Continuation Criteria
Continuation criteria measure whether testing can efficiently, effectively proceed.
  Look for test environment problems
  Test-blocking bugs in system under test / serious process breakdown
“Continuation criteria” is a polite way of saying “stopping criteria” in the reverse
  Stopping a test phase is seldom popular

## Slide 27: Sample Continuation Criteria
System test will continue if
  All software released to the Test Team is accompanied by Release Notes.
  No change is made to the system, whether in source code, configuration files or other setup instructions or processes, without an accompanying bug report. Should a change be made without a bug report, the Test Manager will open an urgent bug report requesting.
  The open bug backlog (“quality gap”) remains less than 50. The daily and rolling closure periods remain less than 14 days (on average, bugs are fixed within two weekly release cycles).
  Twice-weekly bug review meetings occur until System Test Phase Exit to manage the open bug backlog and bug closure times.

## Slide 28: Transitions: Exit Criteria
Exit criteria measure whether the test phase can be deemed complete
  Include thoroughness measures, such as coverage of code, functionality or risk. All these will answer the question “Why should we have confidence in the system’s fitness?”
  Estimates of defect density or reliability measures. (How many bugs do we think remain? How often will the product fail in production or customer usage?)
  Cost
  Residual risks, such as defects not fixed or lack of test coverage in certain areas
  Schedules such as those based on time to market
Remember that these are business decisions

## Slide 29: Sample Exit Criteria
System test will end when
  No changes (design/code/features), except to address System Test defects, occurred in the prior 3 weeks.
  No panic, crash, halt, wedge, unexpected process termination, or other stoppage of processing has occurred on any server software or hardware for the previous 3 weeks.
  No client systems have became inoperable due to a failed update during System Test.
  The Test Team has executed all the planned tests against the GA-candidate software.
  The Development Teams have resolved all “must-fix” bugs per Sales, Marketing and Customer Service.

## Slide 30: Sample Exit Criteria(cont.)
System test will end when
  The Test Team has checked that all issues in the bug tracking system are either closed or deferred and where appropriate, verified by regression and confirmation testing.
  The test metrics indicate: product stability and reliability, completion of all planned tests, adequate coverage of the critical quality risks.
  The Project Management Team agrees that the product, as defined during the final cycle of System Test, will satisfy the customer’s reasonable expectations of quality.
  The Project Management Team holds a System Test Phase Exit Meeting and agrees that we have completed System Test.

## Slide 31: Developing a Work-Breakdown-Structure
What are the major stages of a testing subproject?
  Planning
  Staffing (if applicable)
  Test environment acquisition and configuration
  Test development
  Test execution
Break down to discrete tasks within each stage
What test suites are required for the critical tasks?
  E.g. functionality, performance, error handling, etc.
For each suite, what tasks are required to run the tests?
Tasks should be short in duration (e.g. a few days)
  “Inch-pebbles” as well as “milestones”

## Slide 32: Estimation
There are two general approaches for estimation (including test estimation)
  Estimating individual tasks by working with the owner of these tasks or by experts (bottom-up estimation via work-breakdown-structure).
  Estimating the testing effort based on metrics of former or similar projects or based on typical values
    Apply at high-level, with rules of thumb (tester-to-developer ratio) - top-down estimation
    Use parameters such as bug finding, bug fixing, test case development, etc. - bottom-up estimation
While both are useful, drawing upon team wisdom to create a work-breakdown-structure, then applying models and rules of thumb to check and adjust the estimate, is usually more accurate (and more defensible).

## Slide 33: Factors to Consider in Test Estimation
Testing effort and duration influenced by
  Process factors: pervasive testing, change control, process maturity, lifecycle, development and test processes, earlier test phases, (estimated vs. actual) bug levels and fixing.
  Material factors: tools availability, test system quality, test and debugging environments, project documentation, similarity with past projects.
  People factors: skills, expectations, support, relationships.
  Delaying factors: complexity, many stakeholders, too much newness, geographical distribution, need for detailed test documentation, tricky logistics, fragile test data.
Understand estimation techniques and these factors.
Deviation from the test estimation can arise from outside factors and events before or during testing.

## Slide 34: Test Strategy, Test Approach
Test strategy: the general way in which a test team goes about testing.
IEEE 829 test plan includes Test Approach.
Test approach: the implementation of the test strategy for a specific project.
Defined in test plan, refined in test design. Example:
  Test plan: use automated performance testing tool for performance testing
  Test design: Which tool? Which version? Test data? Etc.
The test approach includes decisions made about testing, based on testing goals, project goals and risk assessment.
Different situations call for different approaches.

## Slide 35: Common Test Strategies
Analytical: e.g. risk-based and requirement-based.
Model-based: e.g. telephone systems testing – reliability growth model is used. The model predicts reliability based on arrival rate of incidents during load testing.
Methodical: following a pre-planned methodology, e.g. failure-based, checklist-based and quality-based.
Process / standard-compliant: e.g. IEEE 829 standard or Agile methodology like test-driven development.
Dynamic: an approach more reactive to events and conditions than pre-planned or pre-designed.
Consultative or directed: test coverage driven primarily by outside (non-tester) advice, guidance.
Regression-averse: reuse of existing test material, extensive automation of tests, standard test suites. Won’t work for rapidly growing products

## Slide 36: Exercise: Omninet Test Plan
Outline a test plan for Omninet
Using the IEEE 829 template as a starting point, write down two to five bullet items or high-level statements in each section.
Discuss.

## Slide 37: Key concepts
Levels and objectives of test planning
Purpose and content of the test plan
Test strategies
Test schedules and prioritization of test cases
Test planning for a project, levels, targets
Test preparation and execution for the plan
Test exit criteria
Estimation via metrics and expertise
Test estimation factors

## Slide 38: Terms to remember
Test approach

## Slide 39: 3. Test Progress Monitoring and Control

## Slide 40: Common Test Metrics
Percentage completion of test case preparation (or percentage of planned test cases prepared).
Percentage completion of preparing the test environment.
Test case execution (e.g. number of test cases run / not run, and number of test cases passed / failed).
Defect information (e.g. defect density, defects found and fixed, failure rate and retest results).
Coverage of requirements, risks or code by tests, including pass/fail results.
Level of confidence (subjective) of testers in the product.
Dates of test milestones.
Testing costs, including the cost of finding the next defect or running the next test compared to the benefit

## Slide 41: The metrics can be used for Test Reporting
Summarise / analyse the test results.
  Metric analysis can occur at event like measuring fulfilment of exit criteria
  Other metrics that can be analysed (for recommendations, guidance):
    estimated number of remaining defects
    cost & benefit of more testing
    outstanding risks
    level of confidence
Metrics gathered to assess:
  Test objectives adequacy for test level
  Test approaches adequacy
  Test effectiveness & efficiency per objective

## Slide 42: Metrics can be used for Test Control
Select guiding and corrective actions based on test information and metrics, which may affect testing activities or other software life cycle activities.
Examples of test control actions:
  Risk-triggered test re-prioritising (after large number of important bugs were found in an area assessed as low risk)
  Test schedule adjustments due to availability of a test environment.
  Set a new entry criterion, requiring re-testing of bug fixes by developers before integration into a build

## Slide 43: IEEE 829 Test Summary Report
A test summary report describes the results of a given level or phase of testing and includes the following sections:
  Test summary report identifier
  Summary (e.g. what was tested, what the conclusions are, etc.)
  Variances (from plan , cases, procedures)
  Comprehensive assessment
  Summary of results (e.g. final metrics, counts)
  Evaluation (of each test item pass / fail criteria)
  Summary of activities (resources use, efficiency, etc.)
  Approvals
May be delivered within or at the end of a test level

## Slide 44: IEEE 829 Test Log
A test log records the relevant details about test execution and includes the following sections
  Test log identifier
  Description (items under test level [with version number], test environment, etc.)
  Activity and event entries (test-by-test, event-by-event information on the test execution process, the results of the tests, environmental changes or issues, bugs, incidents or anomalies observed, testers involved, any suspension or blockage of testing, changes to the plan, impact of change, etc.)
Tracking spreadsheets that capture these and many other details are often used for this purpose.

## Slide 45: Key concepts
Common metrics used for monitoring test preparation and execution
Understand and interpret test metrics
The purpose and content of the test report document according to IEEE 829 standard

## Slide 46: Terms to remember
Defect density
Failure rate
Test control
Test monitoring
Test summary report

## Slide 47: 4. Configuration Management

## Slide 48: Testing and Configuration Management
Configuration management establishes, maintains the integrity of the items that make up the software or system through the project and product life cycle.
For testing, configuration management:
  Allows management of testware (might be a few versions) and results.
  Ensures every item in test can be related back to known system components.
  Supports delivery of a test release into the test lab.
During project and test planning, the configuration management procedures and infrastructure (tools) should be chosen, documented and implemented, so that no surprises occur at test execution time.

## Slide 49: Key Tasks of Configuration Management
Store and control access to the items that make up the system (a.k.a source code control, though it goes beyond code).
Identify and document the items under control.
Allow change to control items through an orderly process (e.g. change control boards).
Report on changes pending, underway and complete.
Verify completeness of implementation.

## Slide 50: Test Release Management
process of transforming and installing test objects into test environment – When? Role? Who?
  Release schedule (i.e. weekly? daily? hourly?)
  Update apply (installation of new build)
  Update unapply (process to remove bad build)
  Build naming (revision level), e.g. X.01.017
  Interrogation (process to determine revision level)
  Synchronising with databases, other systems, etc.
  Must clearly define the roles and responsibilities for each step

## Slide 51: IEEE 829 Test Item Transmittal Report
created by release engineer and submit to tester together with test objects
  A test item transmittal report describes the items being delivered for testing and includes the following sections:
    Test item transmittal report identifier
    Transmitted items (include item names and revision numbers)
    Location (where, what media, labelling, etc.)
    Status (bugs fixed, changes introduced, etc.)
    Approvals (who approved the release?)
  More commonly used are release notes, which include some of this information, usually informally.

## Slide 52: Exercise: Omninet Configuration Management
Identify the major items that you think would require configuration management for Omninet
Which of these items are important for test release management?
Discuss.

## Slide 53: Key concepts
How configuration management supports testing

## Slide 54: Terms to remember
Configuration management
Version control

## Slide 55: 5. Risk and Testing

## Slide 56: Project Risks
Testing as a way of managing product or quality risks.
Testing is also subject to risk like late test release, environment problems, etc.
  A risk is the possibility of a negative outcome
To discover risks to the testing effort, ask yourself and other stakeholders:
  What could go wrong on the project that would delay or invalidate your test plan and / or estimate?
  What kind of unacceptable testing outcomes do you worry about?

## Slide 57: Handling Project Risks
For each project risk, you have 4 options:
  Mitigation: reduce the likelihood or impact through preventive steps
  Contingency: have a plan in place to reduce the impact
  Transfer: get some other party to accept the consequences
  Ignore: do nothing about it (best if both likelihood and impact are low!)
Typical risk-management option in daily life: buying insurance (we pay insurance company to accept the some of the consequences), is usually not available for software project.

## Slide 58: Sample Risks, Mitigations and Contingencies
Logistics or product quality problems block tests
  Careful planning, good bug triage, robust test design
Test deliverables won’t install
  Smoke testing, nightly builds (stable version), uninstall process
Excessive change in invalidates results, requires test updates
  Use good change control processes, robust test design, limited test documentation, escalation to management
Insufficient or unrealistic test environment(s)
  Explain risks to management, outsource performance testing
Test environment support unreliable
  Define good escalation process, ensure we have system admin skill in team

## Slide 59: Sample Risks, Mitigations and Contingencies (cont.)
Gap in test coverage revealed during test execution
  Use exploratory testing to detect the gaps, continuous test improvement
Slips in test start dates and / or deliverables to test
  Use risk priority to drop tests, escalation to management
Budget and / or staffing cuts
  Use risk priority to drop tests, well-rounded team, outsource testing
Debugging in the test environment
  Escalation to management, use risk priority to drop / reschedule tests

## Slide 60: Other Project Risks to Consider
Organisational factors
  Skill and staff shortages
  Personal and training issues
  Communication problems
  Lack of follow up on test results, including failure to use such results for process improvement
  Improper attitude toward or expectations of testing, whether by the testers or by others on the project
  Complex organisation (e.g. distributed, outsourced)

## Slide 61: Other Project Risks to Consider (cont.)
Suppliers issues
  Failure of a third party, including a test tool vendor
  Contractual issues
Technical issues
  Problems in defining the right requirements
  Unachievable requirements (leading to blocked / unrunnable tests)
  The quality of the design, code, tests and test data
  Highly complex system

## Slide 62: Exercise: Omninet Testing Risks
Identify three to five project risks for Omninet testing
Assess the likelihood and impact of each risk on a three-point scale (High, Medium, or Low)
Out of your four options, pick one or two appropriate steps to take to manage the risk.
Discuss.

## Slide 63: Key concepts
Hazards and potential risks
Risk as a possible problem threatening the achievement of stakeholders’ objectives
Project as opposed to product risks

## Slide 64: Terms to remember
Product risk
Project risk
Risk
Risk-based testing

## Slide 65: 6. Incident Management

## Slide 66: Goal and Audience
Incident or bug reports often have the following goals:
  To provide detailed information about the incident or bug to those who need it
  To be part of the aggregate test results data for analysis , control and reporting (e.g. bug charts)
  To lead to development and test process improvement
Typical readers of bug reports include:
  Developers: who need to fix the problems reported
  Managers: who need to make resource-allocation prioritisation decisions about the problem
  Technical support staff: who need to be aware of deferred / unfixed issues at the ship time
  Testers: who need to know the current state of the system

## Slide 67: Ten Steps to a good Bug Report
Structure: test carefully
Reproduce: test it again
Isolate: test it differently
Generalise: test it elsewhere
Compare: review similar test results
Summarise: relate test to customers
Condense: trim unnecessary information
Disambiguate: use clear words
Neutralise: express problem impartially
Review: be sure
Good bug reports on problem can be differed in style and content.

## Slide 68: 1. Structure
Structured testing is the foundation of good bug reports
  Use deliberate, careful approach to testing
  Follow written test cases or run automated ones per written or standardised process
  Use charters, bug taxonomy, attacks list to structure exploratory testing / experience-based testing
  Take careful notes
Bug reporting begins when expected and observed results differ
Sloppy testing results in sloppy bug reports

## Slide 69: 2. Reproduce
Always check reproducibility of failure (not all are reproducible) as part of writing bug report
  E.g. 3 times is a good rule of thumb
Document a crisp sequence of actions that will reproduce the failure
Report intermittent, hard-to-repeat failures (performance & reliability problems)
  Note the failure incidence rate (e.g. 1 in 3 tries)
  Summary should mention intermittence
Clean set of steps to reproduce addresses the "irreproducible" issue head-on

## Slide 70: 3. Isolate
the test itself can be the problem
  Change variables that may alter symptom
    Make changes one by one (to know which one is important)
    Requires thought and understanding of system under test for isolation
    May not be immediately obvious on what to try
  Can be extensive
    Match amount of effort to severity and priority of problem
    Avoid getting into debugging activities (programmer’s responsibility)
  Good isolation shows due diligence and gives developers head start on debugging

## Slide 71: 4. Generalise
observed anomaly is minor problem but can have serious manifestation, look for general case
  Look for related failures in system under test
    Does the same failure occur in other modules or locations?
    Are there more severe symptoms of the same fault?
  Avoid confusing unrelated problems
    Same symptom can arise from different bugs
  Generalising reduces duplicate bug reports and refines understanding of failure

## Slide 72: 5. Compare
current results and other test results
  Examine results for similar tests
    Same test run against earlier versions
    Similar conditions, other tests, same version
  Is failure a regression?
    Change introduces defect not in earlier version
    Usually found when previously passed tests fail
  Not always possible
    Test was previously blocked and reinstall older version is impractical
    Tested feature unavailable in earlier versions

## Slide 73: 6. Summarise
Put a short "tag line" on each report
  Capture failure and impact on customer
  Analogy: Newspaper headline
Harder than it seems
  Testers must invest time in writing a good summary
Advantages of good summaries
  Get management attention and help to set priorities
  Name bug report for developers
The summary is often the only part of the bug report read in a meeting

## Slide 74: 7. Condense
Eliminate extraneous words or steps
  Reread report carefully
  Avoid both cryptic commentary and droning on
Are any details or actions irrelevant?
Everyone's time is precious (especially near to the end of project)
  so don't waste any of it on unnecessary verbiage
  but don't cut any meat either

## Slide 75: 8. Disambiguate
use exactly the right words
  Remove, rephrase or expand vague, misleading or subjective words and statements
  Make sure report is not subject to misinterpretation
  Goal: Clear, indisputable statement of fact
    Lead developer by the hand to bug

## Slide 76: 9. Nuetralise
Deliver bad news gently
Be fair-minded in wording and implications
Avoid:
  Attacking the developers
  Criticising the underlying error and programmer’s abilities
  Attempting humor
  Using sarcasm
  Temper tantrums? Or frustration
Confine bug reports to statements of fact (you never know who'll read the reports)

## Slide 77: 10. Review
Each tester should submit each bug report to one or more test peers for a review
Reviewing peers should:
  Make suggestions to improve report
  Ask clarifying questions (to have a better way of expressing the issues)
  Even challenge "bugginess" if appropriate
Test team should only submit best possible bug reports, given time constraints appropriate to priority of bug

## Slide 78: Incident-anomaly-failure-bug-defect
Incident is any situation requires further investigation.
Incident is normally triggered by anomaly (actual and expected results differ).
Anomaly results from a failure.
A failure occurs when the test item misbehaves due to bug / defect.
Bug / defect is the underlying problem in the test item that causes a failure.

## Slide 79: IEEE 829 Test Incident Report
A test incident (or bug) report describes a test event needing further investigation, especially a bug and includes the following sections
  Test incident report identifier
  Summary (one line, especially impact on stakeholders)
  Incident description (inputs, expected results, actual results, anomalies, date and time seen, environment, test in progress, reproducibility, reported by and other details)
  Impact of failure on testing, project, product, stakeholders, etc.
Incident reports describes any questionable behavior.
Bug reports describe bahaviour due to bugs (failures) rather than bad tests or test data, tester errors, test environment problems and the like

## Slide 80: Bug Report Lifecycle or Workflow
Bug reports move through a series of states (lifecycle or workflow) to resolution.
In each non-terminal state, a manager or the bug triage committee specifies an owner who is to move the bug to the next state
Bug tracking systems can and should implement and automate these workflows but the project team and management support make the workflow works.

## Slide 81: Other Information to Include in incident report
The configuration of the software or system
The phase of introduction, detection and removal of the bug
Urgency / priority to fix
Conclusions and recommendations
Risks, costs, opportunities and benefits of fixing / not fixing
Change history, especially for each state change
Date of report, reporting organisation and author
Expected and actual results
Identification of the test item and environment
Life cycle process in which the incident was observed
Scope or degree of impact on stakeholder(s) interests
Severity of the impact on the system

## Slide 82: Key concepts
The content of a bug or incident report
Writing a bug or incident report

## Slide 83: Terms to remember
Incident logging
Incident management